PROJECT STATUS REPORT
Project Name	UR Lost & Found
For Week Ending	18 March 2026
Project Status	Yellow
Status Description	Time conflicts for team scheduling has caused delays in progress for connecting back-end work with front-end. Back-end still developing database to hold users. Front-end still needs to transition from html to ejs and writing node.js to connect with the server. / Planned action(s): provide clear instructions delegating tasks to each member through kanban board so everyone can work and make progress despite time conflicts preventing collaborative work.
Activities—During the Past Week
[List all activities that the team members worked on during the past week of the project.]
Minimal css implementation / Initialize Login Interface / Design UI icons (.svg) / Initialize page to Add new items to inventory / Initialize Foundation for Home Page
Activities—Planned for Next Week
[List all activities that the team members will work on during the next week of the project.]
Set up database storage for inventory records / Implement Staff Authentication (Login System) / Implement View Inventory Page / Convert HTML to EJS view pages.
Project Issues
[List any issues that are significant and should be shared with the audience of this report. If any related work has been done or decisions have been made, a summary should be provided.]
Version control issues causing errors. / The initial scope of the project needed to be cut down due to unexpected delays.
Project Changes
[List any project changes that have been approved since the last report.]
We are deferring the functionality to create and store reports for lost items to MVP2 roadmap to focus on the inventory management functionality as a core requirement for launch.