| FINAL PROJECT REPORT |  |  |
| --- | --- | --- |
| Project Name |  | UR Lost & Found |
| Date Produced |  | 3 April 2026 |
| Project Sponsor |  | Tim Maciag |
| Project Manager |  | Amr Azouz |
| Project Goals |  |  |
| Project Charter | Build a digital centralized Lost & Found system for the convenience of security staff within University of Regina. |  |
| Actual Results | We, as a team, developed the UR Lost & Found system featuring a secure database and enhanced web application functionalities. This was done in collaboration with the Head of Campus Security, Bradley Martin, to ensure the system catered to security personnel needs. Although the project is still in development, the system is functional and can be utilized by security personnel for managing lost and found items. |  |
| Project Objectives |  |  |
| Project Charter | - Develop a centralized system for logging and managing lost and found items. - Provide a secure user authentication for authorized personnel. - Provide an item searching and filtering functionality. - Ensure the system is accessible for security staff. - Maintain accurate and up-to-date records of all reported items. |  |
| Actual Results | - A centralized web application was successfully developed to manage lost and found items. - User authentication was implemented to restrict access to authorized personnel only. - Search and filtering functionality was added to improve efficiency to locate items accurately. - The system interface was designed to mimic University of Regina’s main website, making the web application familiar to security staff. - The application supports the maintenance of lost item records to be accurate and updated. - Resolved items are held in an archive. |  |
| Completion Date |  |  |
| Project Charter | April 8th, 2026 |  |
| Actual Results | April 8th, 2026 |  |
| Budget |  |  |
| Project Charter | The costs of this project are the time and manpower of the members of this project. |  |
| Actual Results | All members made timely contributions to the project. Costs for server deployment and set up costs will be further discussed with Brad Martin with available options for infrastructure as a service and domain names. |  |