| STATEMENT OF WORK |  |
| --- | --- |
| Organization | University of Regina – Protective Services |
| Project Name | UR Lost & Found |
| Date Produced | March 4, 2026 |
| Technical Specifications |  |
| The UR Lost & Found System is a web-based platform designed to support Protective Services staff at the University of Regina in managing lost and found items across campus. The system will provide a centralized platform that allows authorized users to record, track, search, and manage lost items reported to Protective Services. The platform will include features for logging item descriptions, recording the date and location where items were found, and updating item status when items are returned. The system will be implemented using a web-based architecture following the MVC design. |  |
| Time Period/Key Milestones |  |
| Milestone; Description; Time Period. Core System; Implementation of the foundational system components including staff authentication, the ability to add lost and found item records, and database storage for item information.; 8/3/2026 – 13/3/2026. Item Management; Development of item management capabilities including editing item records, archiving records, and improving record display and navigation within the system.; 15/3/2026 – 20/3/2026. Improved Working Product; Implementation of advanced functionality including search capabilities, filtering options, and user interface improvements to enhance usability.; 22/3/2026 – 27/3/2026. |
| Location of the Work |  |
| Development work will be performed remotely by team members and coordinated through the team’s GitHub repository. The intended operational environment for the system is the University of Regina campus, specifically within Protective Services offices. |  |
| Special Requirements |  |
| The system must be designed to ensure secure access for authorized Protective Services staff only. Data related to lost items and claimants must be handled responsibly and update securely. |  |