| RACI CHART |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Amr | Cobie | Gabriel | Glen |
| [Project work package or activity] | R/A/C/I | R/A/C/I | R/A/C/I | R/A/C/I |
| Stakeholder register | I | C | I | R/A |
| Project roles and responsibilities | R | R | R | R |
| RACI | C | R/A | I | I |
| Project scope document | I | C | R/A | I |
| Project requirements | I | C | R/A | I |
| GitHub Project Board (Kanban) | R | C | I | R/A |
| RBAC/ABAC | I | R/A | I | C |
| Use Case Diagram | C/I | I | I | R/A |
| Class Diagram | C | I | I | R/A |
| Sequence Diagram | R/A | I | I | C |
| Lo-fidelity Prototypes | I | R/A | C | I |
| Hi-Fidelity Prototype | I | R/A | C | I |
| User Questionnaire | C | R/A | I | I |
| Scrum/Report Out 1 | R/A | C | I | R |
| Github Reforming | R | R | R | R |
| MVPs | R/A | R | R | R |
| R—Responsible A—Accountable C—Consulted I—Informed |  |  |  |  |

| RACI CHART |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Amr | Cobie | Gabriel | Glen |
| [Project work package or activity] | R/A/C/I | R/A/C/I | R/A/C/I | R/A/C/I |
| Project Status Report | I | R/A | I | C |
| Scrum/Report Out 2 | R/A | C | I | R |
| User Interface | I | R/A | C | I |
| Log Item/report | I | I | R | C |
| Item Database | I | I | R | C |
| Report Database | I | I | C | R |
| View Item/report Details | R | C | C | I |
| View Item/report logs | C | R | I | I |
| Filter & Sort Database | C | I | I | R |
| Update/edit Item/report | R | I | I | C |
| Project installation requirements and instructions | C | I | R/A | I |
| Final project commercial/vlog | I | C | R/A | I |
| Final project report | R | R | R | R |
| Scrum/Report Out Final | R/A | C | I | R |
| R—Responsible A—Accountable C—Consulted I—Informed |  |  |  |  |